## Slide 1
American Modern Insurance Group (AMIG)
ClaimCenter Fraud Analysis and Authorization Review
  Deloitte Consulting Proposal
September 14, 2018

## Slide 2: Executive Summary
Adjuster fraud has been discovered due to a payment controls breakdown in American Moderns’ Guidewire ClaimCenter related to roles, groups, privileges, and approval limits
Scope
Deloitte will review ClaimCenter configurations as well as deploy analytic and data mining tools for the homeowner LOB to identify other potential causes of fraud and analyze current authorization settings related to claim payments (e.g., vendor payments, manual check payments, and ClaimCenter payments). Our focus will be on similar fraud types as identified by the organization over the last 12 months
Outcomes
  Based on the results of our analysis, in collaboration with American Modern, Deloitte will recommend enhancements to ClaimCenter authorization controls, payment processes, system oversight, and automated monitoring. Deloitte will identify adjusters and vendors with a higher probability of fraudulent activity.
Deliverables
  Exposure payment analysis with frequency scoring and anomaly detection
    Payment to vendor and insured segmented by adjuster and exposure type
    Payments made via manual check correlated with vendors/1st parties and segmented by adjusters
  Authorization analysis
    Segmented payment histogram for past claims since ClaimCenter went into production over different authority levels, authorization levels, adjusters and HO LOB
    Determine percentage, amount, and types of payments processed at different authority (e.g., payment amount) and authorization (e.g., can make payment) levels based on claims history
  Privilege modification analysis
    Identify usage patterns of adjusters who change their authority level to circumvent authority limits
  ClaimCenter payment configuration analysis related to roles, privileges and authority levels

## Slide 3: Project Plan and Framework
Deloitte’s forensic analysis will focus on the ClaimCenter database and logs
 | 1. Project Kick-off Week 1 | 2. Data & Tool Preparation Weeks 2 & 3 | 3. Data Analysis Weeks 4 & 5 | 4. Results & Takeaways Week 6
Objectives | Set up tools, validate environments, and data sources | Gather and organize information, and advance data queries | Analyze information and perform privilege modification analysis | Aggregate results and present findings and recommendations
Fee Estimate | $33.5K | $66.5K | $66.5K | $33.5K
Activities | Kick-off project to identify AMIG’s primary concerns and align on project goals Review all fraudulent activity known to date inclusive of methods Set up analytic tools on remote desktops and validate system connections to required databases & logs | Set up data mining tools based on AMIG’s Guidewire configuration Continue to refine tooling based on AMIG’s Guidewire configuration Execute data tools Review configuration of authorization guidelines in Guidewire ClaimsCenter Gosu Config review | Use initial identified agents & vendors with a higher probability of fraudulent activity to refine queries Recommend modifications to authorization guidelines Create report deliverables Communicate initial findings | Compile gathered information to identify: Agents and vendors with higher probability of fraud Relevant metrics Analyze applicability of the identified findings
Outcomes and Deliverables | Key Objectives Finalized Project Plan | Gap Analysis of Authorization Guidelines | Initial Findings and High Level Insights Draft Deliverable Template | Final Deliverable and Recommendations
Iterative and ongoing project management to enable timely communication and constant feedback loops to ensure alignment, transparency, and impact

## Slide 4: Support and Assumption
Deloitte will need access to AMIG infrastructure, materials, and people
Support
Infrastructure
Two Windows remote desktops capable of accessing the outside internet with administrative privilege for Deloitte’s SQL, Python and R based tools to be installed and executed
Access to a Guidewire ClaimCenter and ContactManager test system with product-like configurations, roles, and settings. This includes database query and log access from the remote desktop
The remote desktops must be connected to a read-only copy of the product production databases for ClaimCenter and ContactManager and have access to the production logs for analysis
Database administration to create and modify a staging database used for analysis
ClaimCenter development environment for inspect code and debugging authority rules
Materials
ClaimCenter Data Dictionary based on the current production release
People
AMIG ClaimCenter support SMEs must be made available to demonstrate proper claim adjustment, authorization, vendor setup, and payment use cases
Assumptions
  ClaimCenter logs have been retained and are available for analysis
  ClaimCenter has been configured to retain data related to the analysis
  All support infrastructure, people, and materials will be available at the start of the project and for the duration
Co-brand Logo
Co-brand Logo

## Slide 5: Project Team Bios
In addition to our project leadership team highlighted below, we expect to utilize additional resources and specialists from Deloitte as required
Team Member | Background
Nick Frank Managing Director | Nick is a Managing Director in Deloitte Consulting focused on P&C Insurance and technology. He has over 17 years of experience as a technical and business architect, leading enterprise software deliveries into financial services organizations. At both Guidewire Software and Accenture Duck Creek, he gained deep strategic industry insights delivering solutions for claims, policy, rating, and billing for most P&C LOBs from personal to commercial over channels including: direct, web, agent, and managing general agency (MGA)
Matt Carrier Principal | Matt is a leader in Deloitte Consulting’s Insurance practice focused on underwriting, pricing/rating and claims predictive modeling. Matt is an industry advisor in the P&C insurance space, having led numerous engagements in the areas of underwriting and rating improvements through analytics, claims predictive modeling and business decisions powered by advanced analytics. This past year Matt hosted Deloitte’s Senior Executive Underwriting forum and he wrote and spoke frequently on the Future of Mobility for insurance. Matt is also a property and casualty actuary and he has a US patent for an insurance predictive modeling application.
Tim Cercelle Managing Director | Tim is a leader in Deloitte’s Insurance Regulatory Advisory practice and specifically, the Property & Casualty segment. Tim has extensive product, operational, and compliance experience within the Property & Casualty insurance industry and has served many Fortune 500 insurance clients in his 13 years at Deloitte. Prior to joining Deloitte, Tim was the Chief Compliance Officer for Progressive Insurance Company for 7 years.

## Slide 6: Project Team Bios
Team Member | Background
Frank Zizzamia Managing Director | Frank has over 30 years of insurance and financial experience. He is the founder of Deloitte’s predictive modeling practice. His areas of expertise include actuarial data mining and predictive modeling, artificial intelligence and advanced technology R&D. His modeling applications have been used for pricing, state pool population and depopulation, and focused medical management. Frank was been awarded several U.S. Patents for his work in insurance analytics and has several more insurance predictive modeling patents pending.
Peter Tomopoulos Senior Manager | Peter is a Senior Manager in our P&C Actuarial practice and is an Associate of the Casualty Actuarial Society. He has over 20 years of actuarial experience, including 7 years of ratemaking experience at ISO, and by managing a variety of consulting projects at Deloitte for the past 15 years. Peter regularly works with large claims datasets in his reserving work. He also works closely with Deloitte’s Technology and Analytics practices as he has a strong understanding of the information and data needs at a P&C insurer throughout the data lifecycle including policy administration, pricing, analytics, claims and reporting..
Rajni Shroff Insurance Data Specialist | Rajni has over 16 years of cross platform experience as Software Engineer and data scientist focused on P&C Insurance. Rajn focuses on predictive modeling and data mining based on strong statistical principals in the areas of Policy and Claims.

## Slide 7
About Deloitte Deloitte refers to one or more of Deloitte Touche Tohmatsu Limited, a UK private company limited by guarantee, and its network of member firms, each of which is a legally separate and independent entity. Please see www.deloitte.com/about for a detailed description of the legal structure of Deloitte Touche Tohmatsu Limited and its member firms. Please see www.deloitte.com/us/about for a detailed description of the legal structure of Deloitte LLP and its subsidiaries. Certain services may not be available to attest clients under the rules and regulations of public accounting.